THG-ENT-SOP-002  ·  Intake  ·  Triage  ·  Routing

Standard Operating Procedure — Integrated Intake & Triage

Defines how cross-departmental work requests are submitted, triaged, compliance-screened, decided, and routed into project execution.

# A.  Document Control

| Document ID | THG-ENT-SOP-002 |
| --- | --- |
| Version | 1.0 |
| Status | BASELINE |
| Effective Date | YYYY-MM-DD |
| Document Owner | PMO Director |
| Approver / Signatory | Chief Operating Officer |
| Review Cycle | Annual |
| Classification | Confidential – Internal |

# B.  Intake Linkage

Links this document to the originating cross-departmental request. Maintains traceability from intake to closure.

| Intake ID | «auto-assigned at intake» |
| --- | --- |
| Originating Request | «linked Intake Form ID» |
| Triggering Department | Operations / PMO |
| Lifecycle Phase | N/A — Governance |
| Linked Charter / Workstream | «Project / Program / Workstream reference» |

# C.  Cross-Functional RACI Footprint

How each department engages with this document. R = Responsible, A = Accountable, C = Consulted, I = Informed. Leave blank if not engaged.

| Department | Role | Specific Touchpoint |
| --- | --- | --- |
| Clinical / Medical Affairs | C | «activity, decision, or artifact» |
| Regulatory / Quality | C | «activity, decision, or artifact» |
| R&D / Engineering | C | «activity, decision, or artifact» |
| Operations / PMO | A | «activity, decision, or artifact» |
| Finance / Procurement | C | «activity, decision, or artifact» |
| Commercial / Marketing | C | «activity, decision, or artifact» |
| IT / Data / Security | C | «activity, decision, or artifact» |
| HR / People | C | «activity, decision, or artifact» |

# D.  Compliance & Traceability

Regulatory and methodological frames that govern this artifact. Cite specific clauses where they apply.

| Frame | Applies To | Evidence / Reference |
| --- | --- | --- |
| FDA 21 CFR Part 11 | «which sections of this doc» | «audit evidence, SOP, link» |
| HIPAA | «which sections of this doc» | «audit evidence, SOP, link» |
| PMBOK 7th Ed. | «which sections of this doc» | «audit evidence, SOP, link» |

# 1.  Purpose

To ensure every work request that crosses department boundaries is captured, screened for compliance impact, decided by the appropriate authority, and routed into the right execution path — with full traceability via an Intake ID.

# 2.  Scope

## In scope

All requests submitted via the Integrated Intake Form (THG-ENT-INT-001).

Requests initiated by any department or by external partners on behalf of a sponsor.

Requests that may produce a project, work order, system change, or vendor onboarding.

## Out of scope

Routine, single-department operational tasks that do not cross boundaries.

Emergency clinical decisions governed by clinical safety SOPs.

Pre-existing portfolio commitments already under a baselined charter.

# 3.  Definitions

| Term | Definition |
| --- | --- |
| Intake ID | Unique identifier INT-YYYY-NNNN assigned at triage; propagates into every downstream artifact. |
| Triage | PMO activity of categorizing, screening, routing, and assigning a request. |
| Compliance pre-screen | Targeted review by Regulatory and IT to flag PHI, 21 CFR Part 11, or GxP impact. |
| Routing decision | One of: Approved → Charter, Approved → Work Order, Returned for clarification, Declined. |

# 4.  Roles & Responsibilities

These role assignments are binding under this SOP. They tighten — never loosen — the enterprise baseline in THG-ENT-RAC-001.

| Role | Responsibility under this SOP |
| --- | --- |
| Requester | Completes the Integrated Intake Form with required fields and attachments. |
| PMO Triage Reviewer | Logs the request, performs initial categorization, and coordinates compliance pre-screen. |
| Compliance Reviewers (REG / IT) | Complete the compliance pre-screen within SLA. |
| PMO Director | Issues the routing decision. |
| Owning Department Lead | Accepts the work and initiates the appropriate execution artifact. |

# 5.  Procedure

The procedure below is mandatory. Deviations require a documented justification and follow §9 (Deviations & CAPA).

## 5.1  Submission

Performed by:  Requester

Complete every required field of the Integrated Intake Form.

Attach supporting materials; do not include patient names or other PHI in the form itself.

Submit by saving the form in PMO SharePoint → Intake → New Submissions.

Evidence recorded:  Form filed in Intake → New Submissions; auto-notification to PMO Triage.

## 5.2  Log in Intake Register

Performed by:  PMO Triage Reviewer

Acknowledge receipt within 1 business day.

Create an entry in the Intake Log with status SUBMITTED.

Evidence recorded:  Intake Log entry (THG-ENT-INT-LOG.xlsx) row created.

## 5.3  Categorize & route to compliance pre-screen

Performed by:  PMO Triage Reviewer

Categorize as project, study, work request, system change, or vendor onboarding.

Send to Regulatory and IT for compliance pre-screen if any of these are flagged: PHI, 21 CFR Part 11, GxP, system change, vendor data sharing.

Evidence recorded:  Categorization recorded in Intake Log; compliance pre-screen request sent.

## 5.4  Compliance pre-screen

Performed by:  Regulatory + IT Reviewers

Complete within 2 business days for standard requests; 1 business day for clinical-flagged.

Document any blocking conditions or required mitigations.

Return a 'Cleared' or 'Block' decision with rationale.

Evidence recorded:  Pre-screen attestation logged in the Intake Log compliance-flag column.

## 5.5  Routing decision

Performed by:  PMO Director

Review the categorized request and compliance findings.

Issue one of: Approved → Charter, Approved → Work Order, Returned for clarification, Declined (with reason).

Evidence recorded:  Decision and rationale recorded in the Intake Log.

## 5.6  Assign Intake ID & primary owner

Performed by:  PMO Triage Reviewer

Generate Intake ID in the form INT-YYYY-NNNN.

Assign primary department; notify the owning Department Lead.

On approval, request that the Department Lead acknowledge within 3 business days.

Evidence recorded:  Intake ID issued; ownership acknowledged by the Department Lead.

## 5.7  Handoff to execution

Performed by:  Owning Department Lead

For Charter: initiate Project Charter (THG-OPS-CHR-NNN) within 10 business days.

For Work Order: open a tracked work item; reference the Intake ID.

Inherit the Intake ID into every downstream artifact (Block B of the document anatomy).

Evidence recorded:  Charter or Work Order created; Intake Log status updated to IN FLIGHT.

# 6.  Process Flowchart

Figure 1.  Intake to assignment — submission, log, compliance pre-screen, decision, and routing.

# 7.  Decision Authority / Approval Matrix

| Decision class | Threshold / criteria | Approval authority | Records location |
| --- | --- | --- | --- |
| Approved → Charter | Effort ≥ medium or budget ≥ $250k or compliance flagged | PMO Director (+ Sponsor if budget > $1M) | Intake Log |
| Approved → Work Order | Effort small, no compliance flag | PMO Director | Intake Log |
| Returned for clarification | Missing fields / unclear scope | PMO Triage Reviewer (delegated) | Intake Log |
| Declined | Out of scope / not feasible / duplicate | PMO Director (+ COO if strategic ask) | Intake Log |

# 8.  KPIs & Monitoring

Process owner reports the following KPIs to the Quality Council on the stated cadence.

| KPI | Target | Method | Cadence | Owner |
| --- | --- | --- | --- | --- |
| Triage SLA — initial acknowledgement | ≤1 business day | Intake Log | Weekly | PMO Director |
| Compliance pre-screen SLA | ≤2 business days | Intake Log | Weekly | Quality |
| Routing decision SLA | ≤5 business days | Intake Log | Weekly | PMO Director |
| Returned submissions rate | <20% | Intake Log | Monthly | PMO Director |
| Declined with documented reason | 100% | Audit spot-check | Quarterly | Quality |

# 9.  Deviations, Nonconformities & CAPA

Any deviation from this procedure shall be documented at the time of occurrence. The Document Owner evaluates each deviation for severity and may open a Corrective and Preventive Action (CAPA) record in the eQMS. Repeat deviations require root-cause analysis and SOP revision.

| Severity | Definition | Required action | Owner |
| --- | --- | --- | --- |
| Minor | Isolated, no impact on record integrity or compliance | Log in deviation log; corrective action by next review | Document Owner |
| Major | Impact on record integrity, traceability, or stakeholder trust | Open CAPA; root-cause within 14 days | Quality Lead |
| Critical | Impact on regulatory submission, patient safety, or audit findings | Open CAPA immediately; notify Sponsor and Regulatory within 24 hours | Quality / Regulatory Director |

# 10.  Training Requirements

Personnel performing work under this SOP shall complete the training listed below before performing controlled activities, and again whenever a major revision is issued.

| Audience | Training content | Comprehension check | Refresh cadence | Evidence |
| --- | --- | --- | --- | --- |
| PMO Triage Reviewers, Compliance Reviewers (REG/IT), Department Leads receiving work | Read this SOP; review the linked Standards Guide block where referenced | Short comprehension quiz (≥80% pass) | Annual or upon major revision | HR / Compliance training records |

# 11.  References & Related Documents

| Reference | Relationship |
| --- | --- |
| THG-ENT-INT-001 — Integrated Intake Form | The form this SOP operates on. |
| THG-ENT-INT-LOG — Intake Log | Workbook of record for every intake. |
| THG-ENT-STD-001 — Standards Guide | Document anatomy applied to all triggered artifacts. |
| SOP-001 — Document Control | Governs the artifacts produced from intake. |
| SOP-003 — Change Control | Governs changes to scope after approval. |

# 12.  Records & Retention

| Record | System of record | Retention | Disposition |
| --- | --- | --- | --- |
| Intake submissions | PMO SharePoint / Intake | 7 years | Archive |
| Intake Log | PMO SharePoint | Life of organization | Active master record |
| Compliance pre-screen attestations | Intake Log | 7 years | Archive |
| Routing decisions | Intake Log | 7 years | Archive |

# Z-1.  Handoffs & Downstream Artifacts

Predecessors and successors in the integrated document lifecycle.

## Receives input from

THG-ENT-STD-001 Standards Guide

Theragen Strategic Plan

## Feeds into

Project Charter; Work Order; downstream PMBOK artifacts (all carry Intake ID).

# Z-2.  Approval Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Chief Operating Officer |  |  |  |
| PMO Director |  |  |  |
| Quality / Regulatory Director |  |  |  |

# Z-3.  Revision History

| Version | Date | Author | Summary of Change | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | YYYY-MM-DD | «author» | Initial draft |  |
| 1.0 | YYYY-MM-DD | «author» | Approved baseline |  |